BT STANDARD FRAME RELAY INTERCONNECT AGREEMENT

ANNEX A

plANNING AND OPERATIONS

##### INDEX

A1	Definitions

A2	General

A3	Network Information

A4	Location of Switch Connections

A5	Frame Relay Interconnect Links: General

A6	Frame Relay Interconnect Link Capacity Provision

A7	Capacity Profiles and Advance Capacity Orders

A8	Frame Relay Interconnect Link Capacity Orders and Testing

A9	Capacity Order Timescales

A10	Data - General

A11	Network Port Rules

A12	Technical Review

A13	Switch Testing

A14	Performance Standards

A15	Operations

Appendices

A	BT/Operator Network Information

B	Commercial

1.	DEFINITIONS

1.1	In this Annex, the Appendices and tables a reference to a paragraph or Appendix, unless stated otherwise is to a paragraph or appendix of this Annex. Words, abbreviations and expressions have the meanings given in Annex D.

2.	GENERAL

2.1	This Annex details the planning and operational principles for establishing Frame Relay Interconnect Links between the BT System and the Operator System and provides the technical basis for the Specification(s) and for the Manuals.  The Specifications define the characteristics of the interface between the BT System and the Operator System. The Manuals provide procedures for the provision and rearrangement of Capacity (Provisioning Manual), testing (Testing Manual) and operations and maintenance (Operations and Maintenance Manual).

2.2	This Annex contains provisions on the planning and operation of services provided under this Agreement. The details of the interconnect between the Parties’ Systems and the plans for future developments relating to interconnect shall be recorded in the Technical Master Plan. The Customer Service Plan shall contain details of the points of contact within the Operator’s and BT’s organisation. The Parties shall endeavour to keep these documents up to date.

fig 1: Frame Relay Interconnect Link

3.	NETWORK INFORMATION

3.1	Insofar as not previously provided, each Party shall provide to the other the information listed in Appendix A as soon as reasonably practicable and in any event not more than 20 Working Days from the date of this Agreement.

3.2	In addition to the requirements set out in paragraph 4 of the main body of this Agreement, each Party will provide to the other information on any proposed introduction, closure, replacement or modification to any Switch referred to in paragraph 3.1 as soon as practicable and, in any event, at not less than 4 months prior to the implementation.

4.	LOCATION OF SWITCH CONNECTIONS

4.1	BT Switch Connections

4.1.1	The Operator shall nominate by written notice to BT the BT Switch Connections at the BT Switches identified in accordance with paragraph 3.1 where PVC Segments are to be established from the Operator System to the BT System.

4.2	Operator Switch Connections

4.2.1	The Operator shall nominate by written notice to BT an Operator Switch Connection at which PVC Segments  are to be established from the Operator System to the BT System.

4.3 	Agreement of Switch Connections

4.3.1 	The Parties shall endeavour to agree which Switch Connections shall be used for the conveyance of Data between the Parties. In the event that agreement cannot be reached either Party may notify the other in writing of a Dispute.

5.	FRAME RELAY INTERCONNECT LINKS: GENERAL

5.1	Frame Relay Interconnect Links shall be provided by 2 Mbit/s segments pursuant to Schedule 01.

5.2	The responsibility in respect of Frame Relay Interconnect Link Capacity, including choice of Switch Connections, provision of Capacity Profiles and placing of Capacity Orders lies with the Operator.

6.	FRAME RELAY INTERCONNECT LINK CAPACITY PROVISION

6.1	Initial Interconnection

Prior  to the first Frame Relay Interconnect Link Capacity Order under this Agreement:

6.1.1	the Operator shall provide BT with the following information:

(1)	details about the proposed Operator Switch and of the relevant Operator Switch Connections nominated by the Operator;

(2)	details of the relevant BT Switch Connections nominated by the Operator;

(3)	a statement of the conformity of the Operator System to the industry standard Frame Relay Network to Network Interface;

(4)	the first Capacity Profile (as described in paragraph 8 below).

6.1.2	BT shall provide the Operator with the following information:-

(1)	proposed signalling and testing requirements within the timescale set out in paragraph 8.2.1 below;

(2)	details of the relevant Operator Switch Connections and BT Switch Connections nominated by BT (if any), within 20 Working Days of a written request by the Operator.

7.	CAPACITY PROFILES AND ADVANCE  CAPACITY ORDERS

7.1	Before placing Capacity Orders, the Operator shall supply to BT Capacity Profiles in relation to Capacity provision at all existing and proposed Switch Connections. Each Capacity Profile shall encompass all the Operator's requirements for Capacity and shall be identified for each relevant Switch Connection.

7.2	Capacity Profiles for Capacity provision shall be provided on separate forms as described in the Provisioning Manual.  The first four months of each Capacity Profile agreed in accordance with paragraph 7.4 shall form an Advance Capacity Order pursuant to paragraph 8.

7.3	Each Capacity Profile shall be presented to BT at four-month intervals, not less than 15 Working Days before the relevant Technical Review Meeting.

7.4	Each Capacity Profile shall be reviewed at the relevant Technical Review Meeting. Where agreed it will be signed within 10 working days by the authorised representatives of each Party to signify their intention to commit to the Advance Capacity Order.

7.5	If the Parties fail to agree a Capacity Profile (or part thereof), then either Party may notify the other in writing of a Dispute. Only those portions of an Advance Capacity Order (ACO) that have not been agreed shall be a Dispute. Paragraph 8 shall apply to those parts that have been agreed (and signed by the Parties).

7.6	Those portions of an Advance Capacity Order (ACO) that have not been agreed shall be a Dispute. Paragraph 7 shall apply to those parts that have been agreed (and signed by the Parties).

8.	FRAME RELAY INTERCONNECT LINK CAPACITY ORDERS AND TESTING

8.1	Capacity Ordering

8.1.1	In an ACO Period the Operator may, in respect of any BT Switch Connection nominated by the Operator (for Data handed over from the Operator System to the BT System), and, during the period ending two years after the first Ready for Test Date, in respect of any Operator Switch Connection nominated by BT (for Data handed over from the BT System to the Operator System), place Capacity Orders up to the amount of the aggregate Capacity Provision shown in the relevant Advance Capacity Order for each such Switch Connection plus 10 per cent. of such Capacity. Where the Aggregate Capacity Order is less than 10 (ten) Frame Relay Interconnect Links the Operator may order 1 (one) additional Frame Relay Interconnect Link. BT shall provide such Capacity that it is to provide within the timescales laid down in paragraph 9.

8.1.2	In an ACO Period the Operator shall place Capacity Orders for a minimum of 80 per cent of the aggregate Capacity specified in the relevant Advance Capacity Orders for each Switch Connection, other than Capacity required at any Operator Switch Connection for incoming Data from the BT System. Failure by the Operator to place such Capacity Orders shall result in pre-payment charges being paid by the Operator in accordance with paragraph 1 of Appendix  B. Pre-payment charges arising with respect to a specific Switch Connection shall be accepted as pre-payment for future Capacity Orders in respect of Capacity for the same Switch Connection placed within 12 months of the end of the relevant ACO Period (thereby being credited against any charges payable by the Operator in respect of such Capacity Order(s)).

8.1.3	If no Advance Capacity Order is provided or Capacity Orders are placed by the ordering Party in excess of the relevant limit in paragraph 8.1.1:

(1)	BT shall not be obliged to meet the timescales set out in paragraph 9 for that element of the Capacity Order in excess of the relevant limit;

(2)	the timescales shall be agreed in writing for the provision of the excess Capacity and the Ready for Test Dates shall be not later than 6 months after the date of receipt of a relevant Capacity Order; and

(3)	BT may raise charges to cover any additional costs that it may incur arising directly from the provision of Capacity outside the normal planning process. BT shall not incur such additional costs or provide Capacity outside the Advance Capacity Order process without the prior written approval of the Operator.

8.1.4	Each Capacity Order will be in the form set out in the Provisioning Manual and shall include all the information required by that form.

8.2	Timetables for Testing of Frame Relay Interconnect Links

8.2.1          (1)	BT and the Operator shall commence testing Capacity on Frame Relay Interconnect Links not later than 25 Working Days after the relevant scheduled Ready for Test Date. Unless agreed otherwise, the Operator shall provide BT with a minimum of 15 Working Days notice of the date on which testing should commence. The Parties shall co-operate to ensure that testing is reasonably spread across the 25 Working Days following the date on which such Capacity is made ready for testing. The Parties shall use reasonable endeavours to complete testing in the shortest appropriate time.

(2)	If for any reason the Operator fails to proceed jointly with BT in testing of any Frame Relay Interconnect Link Capacity, the Operator shall notify BT in writing as soon as possible and where such notice is less than 5 Working Days before the scheduled Ready for Test Date, the provisions set out in paragraph 3 of Appendix B shall apply. Testing shall then be re-scheduled by agreement and commenced on such re-scheduled date. In the event of testing failing the Parties shall use reasonable endeavours to ensure testing is recommenced and concluded as quickly as possible.

(3)	The Parties shall agree the required test facilities. The Parties shall make such test facilities available from the date required by the other Party. If specified test facilities are missing or incorrect, Capacity Orders or databuilds or like work will not commence until the facilities are made available.

(4)	If the Party providing Capacity on Frame Relay Interconnect Links fails to commence testing of that Capacity by a date 25 Working Days after the relevant periods of time specified in paragraph 9 below, then (without prejudice to the other Party's rights and remedies under the Agreement) the Party providing such Capacity shall pay, on demand, to the other Party liquidated damages for such delay calculated in accordance with the provisions of paragraph 2 of Appendix B for up to a maximum of 25 Working Days.

(5)	If the Parties fail to agree an acceptable date for the testing of the Capacity (pursuant to 9.2.1 (2)) either Party may notify the other in writing of a Dispute.

8.2.2	On the Ready for Test Date BT shall notify the Operator that such Capacity is Ready for Testing. Such notice shall be in the form set out in the Provisioning Manual.

8.2.3    As soon after the Ready for Service Date as is practical, both Parties shall certify that the Capacity has been satisfactorily tested by signing the certificate set out in the Testing Manual.

9.	CAPACITY ORDER TIMESCALES

9.1	Timescales for Provision of Capacity

The timescales for the provision of Capacity Ready for Testing are subject to the provisions of paragraph 8.1.3 and Schedule 01. The timescales are set out in paragraph 9.1.2 are  concurrent with those set out in paragraph 9.1.1 below:

9.1.1	Provision of a Frame Relay Interconnect Link  establishing a new Point of Connection on an Interconnect Link:

6 months following the date of receipt of the relevant Capacity Order.

9.1.2	Route Augmentation using the same technology between existing Frame Relay Interconnect Links at the same site:

30 Working Days following the date of receipt of the relevant Capacity Order.

9.2	Removal of Capacity

9.2.1	If the Operator requires the removal of Capacity it paid for (or for which payment is due by the Operator under this Agreement), an order identifying the Capacity and the date from which it is no longer required (a "removal order") may be placed by the Operator on BT. BT will remove the Capacity not later than 30 Working Days from the date of receipt of the removal order.

9.2.2	A removal certificate shall be issued to the Operator on completion of the removal work.

9.2.3	For the avoidance of doubt, if payment for Capacity removed pursuant to this paragraph 9 has not been made at the time of such removal such payment shall remain due and payable.

9.2.4	If pursuant to this paragraph 9.2 Capacity is removed, a proportion of the relevant connection charge shall be repaid to the Operator . The amount to be repaid shall be that set out in paragraph 4 of Appendix B to this Annex.

9.3	Order Amendment

9.3.1	Capacity Orders may  be amended as follows:

(a)	Capacity Orders which incorporate agreed amendments requested by BT or are corrections of simple typing mistakes which do not affect the Ready for Test Date or  the implementation by BT will not incur any charges.

(b)	Capacity Orders may be withdrawn free of charge up to 10 Working Days from receipt of the relevant Capacity Order by BT. Capacity Orders, including any placed in the last 10 Working Days of an ACO Period which bring the total orders up to 80% of the Capacity specified in the ACO, and subsequently cancelled within 10 Working Days of placing those orders shall not be included in the amount of Capacity ordered in the relevant ACO Period.

(c)	Capacity Orders may be amended at a charge, details of which are specified from time to time in the Carrier Price List, up to 10 Working Days from receipt of the Capacity Order by BT. The original date that the Capacity Order was placed will apply for the purpose of identifying the Ready for Test Date.

(d)	Capacity Order amendments received after 10 Working Days from receipt of the original Capacity Order by BT which do not have a material affect on the order (i.e. editorial change, data build change only, without change of BT's Switch or other change which the Parties reasonably agree does not materially affect the Capacity Provision within the stated time scales) will be accepted by BT without a change in the Ready for Test Date at a charge which is set out in the Carrier Price List.

Where an amendment involves data build changes, the order amendment must be received by BT not later than 10 Working Days before the Ready for Test Date

9.3.2	If a Capacity Order is amended other than as set out in (a), (b), (c) or (d) above, and the amendment is to reduce the Capacity originally ordered, the Operator shall pay the  charge set out in paragraph 5 of Appendix B. BT shall accept such an amendment without a change in the Ready for Test Date.

9.3.3 	BT may extend a Ready for Test Date where there have been two or more order amendments to any matter included in the order form set out in the Provisioning Manual during the first 10 Working Days following receipt of a Capacity Order.

9.4	Cancellation of Order

9.4.1	At any time prior to the Ready for Test Date the Operator may by written  notice to BT cancel a Capacity Order it has placed. If a Capacity Order is cancelled more than 10 Working Days after placement of the Capacity Order, the Operator shall pay a cancellation charge as set out in paragraph 5 of Appendix B.

9.5	General

9.5.1	BT shall make the relevant Capacity available and Ready for Testing within the timescale specified in paragraph 9.1. BT shall notify the Operator of such receipt within one Working Day of receipt.

10.	DATA - GENERAL

10.1	If a failure of the primary link occurs and traffic is diverted over a secondary link, upon restoration of the primary link BT will manually restore and reconfigure the circuits back to the primary link. Network management will not take place across the Frame Relay Interconnect Link as the management systems are not interconnected.

10.2	Routing and delivery of the other Party’s Data, within the Party’s System shall be equivalent to the routing and delivery of similar types of Data for the generality of such Party’s Customers including alternative routing arrangements and delivery where appropriate.

10.3	The Parties shall develop and apply such data management strategies and procedures to maintain customer service quality and to take such steps to protect the Parties’ Systems as are appropriate.

11.	NETWORK PORT RULES

11.1	The aggregate CIR at a Network Port in either incoming or outgoing direction shall not exceed 200% of port speed.

11.2	BT shall control the allocation of the DLCI Range on each Network Port.

11.3	Each Network Port shall provide up to a maximum of 252 PVC Segments.

12.	TECHNICAL REVIEW MEETINGS

12.1	The first Technical Review Meeting shall occur at either Party's written request not later than four months from the receipt of the first Capacity Profile. Subsequent Technical Review Meetings shall occur at no greater than quarterly intervals thereafter, not less than 5 Working Days prior to the start of the relevant four month period next following.

12.2	At Technical Review Meetings the Data Forecast shall be discussed and the Capacity Profiles referred to in paragraph 7 shall be agreed.

13.	SWITCH TESTING

13.1	Testing Principles

13.1.1	Each Party shall  have the right to require testing of the other Party’s Switch(es) to confirm correct inter working. Switches which the BT Frame Relay network supports are on the current list in the Provisioning Manual. The testing varies according to the Switch manufacturer, the hardware and the software build level and the method of implementation.  The scope of the testing shall follow the relevant ITU-T guidelines and any manufacturer’s guidelines. In the event of any inconsistency the relevant ITU-T guidelines shall prevail.

13.2	Testing Information

13.2.1	Not later than 10 Working Days after a written request by one Party, the other Party shall provide an initial indication of the level of testing required, having been given details of Switch hardware and software build level and services.  The Parties shall agree exact test requirements and timescales.

13.2.2	If, owing to the default of one of the Parties the testing procedures vary substantially from the test procedures agreed pursuant to this paragraph, the other Party may levy a reasonable charge for its direct costs resulting from such default.

13.3	In the event that the Parties fail to agree any test procedure and/or timescale, then either Party may notify the other in writing of a Dispute.

14.	PERFORMANCE STANDARDS

14.1	General

14.1.1	The Parties shall co-operate to maximise the overall quality of the establishment of PVC Segments and adopt the general principles on standards, techniques and methodology for the achievement of quality in telecommunications networks and services contained in the relevant Frame Relay standards.

14.1.2	The Parties shall agree operational management strategies to protect service quality and to alleviate short term overloads due to abnormal conditions and address congestion due to under provisioning.

14.2	Service Performance

14.2.1	The Parties shall agree relevant service parameters and measurements for the monitoring of service performance. This shall be exchanged on a monthly basis. Exception reports shall be provided where standards have not been met or if performance thresholds have not been attained. The Parties shall use their reasonable endeavours to detect and correct adverse trends before they result in adverse performance.

14.2.2  	If a service performance problem is identified, the Parties shall exchange information about the problem.

14.2.3	The Parties shall use reasonable endeavours to identify and resolve the problem and if the Parties fail to resolve the problem it shall become a Dispute.

14.3    	Frame Relay Interconnect Link  Service Performance

14.3.1	Transmission performance standards over a Frame Relay Interconnect Link shall be based on availability, errored seconds and severely errored seconds over a one month period or as otherwise agreed between the Parties.

14.4	Information on Performance standards

14.4.1	Each Party ("the first Party") shall provide to the other, as the other Party may reasonably require, information on the performance standards of the first Party's System from time to time for the purpose of the other Party verifying the performance by the first Party of its obligations under this Agreement.

15.	OPERATIONS

15.1	General

15.1.1	Each Party shall be responsible for the safety and operation of its own System.

15.2	Fault Identification and Reporting

15.2.1	Each Party will advise its Customers to report all faults to its own fault reporting centre.

15.2.2	If a Party's Customer reports a fault to the fault reporting centre of the other Party, that Party will inform the Customer of the correct number to which to report the fault.

15.2.3	If a major fault occurs which affects both Parties' Systems, initial responsibility for identifying the fault rests with the Party who first becomes aware of the fault.

15.2.4	If a Party identifies a fault occurring in its System which may have an adverse effect on the other Party's System, the first Party shall promptly inform the other Party of the actions being taken to resolve the problem.

15.2.5   Each Party shall bear the costs of its own fault reporting centre.

15.3	Speed of Response

15.3.1	The Parties shall develop and record in the Operations and Maintenance Manual, a series of agreed response times for different fault conditions, response time being the time from the reporting of the fault until remedial action begins.

15.4	Service Restoration

15.4.1	The service restoration procedures are based on the following:-

(1)	service restoration shall take priority over the clearance of faults not affecting service unless it is agreed that a fault be treated as a lower priority;

(2)	the relevant Party shall bring in available standby Capacity and/or carry out network management actions to restore service as appropriate;

(3)	the relevant Party shall observe equipment alarms and carry out testing to identify the nature and location of the fault in co-operation with the other Party as necessary;

(4)	if possible, the relevant Party shall rectify the fault immediately, if not, the other Party must be notified and kept informed of progress on a regular basis;

(5)	if temporary repairs are made, the other Party must be informed and given the estimated timescale and service impact of full repair; and

(6)	priority shall be given by the relevant Party to faults with the highest service loss impact on the number of Customers or the volume of data affected.

15.5	Planned Maintenance/Works

15.5.1	Each Party shall provide not less than 3 Working Days notice of any planned maintenance which may affect the other's System. Each Party shall use its reasonable endeavours to minimise disruption and where possible provide alternative routing at no charge to the other Party for a reasonable period of time with respect to the cause of the disruption.

15.5.2	If a Party reasonably considers that the interconnection arrangements are at risk and maintenance repair activity is essential, that Party shall give as much advance notice to the other Party as is reasonably practicable.

APPENDIX A

BT/OPERATOR NETWORK INFORMATION

1.	OPERATOR INFORMATION

Name(s) and postal addresses of Operator Switches within the area covered by the BT System.

2.	BT INFORMATION

2.1	Name(s) and postal addresses of BT Switches within the area covered by the Operator  System.

APPENDIX B

#### COMMERCIAL

FRAME RELAY INTERCONNECT LINKS

1.	PRE-PAYMENT CHARGES

1.1	If the Operator in any ACO Period, places Capacity Orders on BT for less than the minimum Capacity specified pursuant to paragraph 8.1.2 of Annex A, then the Operator shall pay to BT not later than 30 Working Days from the end of such ACO Period the prepayment charges calculated in accordance with paragraph 1.2 of this Appendix.

1.2	Prepayment charges are calculated in accordance with the following formula:

A	=	((80% x B)-C) x D

Where:

A	is the prepayment charge payable;

B	is the aggregate Capacity Provision (by number of units 2Mbit/s Capacity) specified for the relevant ACO Period in the relevant Advance Capacity Order (not including Capacity required for traffic handed over from the BT System);

C	the Capacity (by number of units of 2Mbit/s Capacity) ordered during such ACO Period not including cancellations of Capacity Orders made during or after the relevant ACO Period;

D	is for Frame Relay Interconnect Link connection charge applicable for the ACO Period, as detailed in the Carrier Price List from time to time .

NOTE:	Where the Aggregate Capacity Order is less than 5 (five) the Defaulting Party’s liability shall be the connection charge for 1 (one) Frame Relay Interconnect Link.

2.	LIQUIDATED DAMAGES IN RESPECT OF TESTING CAPACITY

2.1	The liquidated damages referred to in paragraph 8.2.1(4) of Annex A shall be for 2Mbit/s Interconnect Links 0.5% of the connection charge specified from time to time in the Carrier Price List, multiplied by the number of Working Days calculated from a date 25 Working Days after the date on which the Capacity should have been Ready for Testing pursuant to paragraph 9 of Annex A, except that no liquidated damages shall be payable if the Operator causes a delay to the Ready for Service date by failing to complete the testing of the Capacity in the time period set out in paragraph 8.2.1(1) of Annex A.

3.	CANCELLATION CHARGES IN RESPECT OF LATE NOTIFICATION OF TESTING

3.1	If the notice by the Operator, pursuant to paragraph 9.4.1 of Annex A is given less than five Working Days before the scheduled Ready for Test Date, the Operator shall pay, on demand, a cancellation charge of 20% of the relevant connection charge, or charges, specified from time to time in the Carrier Price List and referred to in Schedule 01.

4.	REMOVAL OF CAPACITY

4.1	If, pursuant to paragraph 9.2 of Annex A, Capacity is removed within the period Y which shall not exceed 10 years, a proportion of the Frame Relay Interconnect Link connection charge shall be repaid to the Party requesting the removal. The amount to be repaid shall be:

R = (0.466 x C) - (0.466 x C x Y)

10

where:

R	is the amount to be repaid

C	is the relevant connection charge referred to in Schedule 01 as appropriate and specified from time to time in the Carrier Price List

Y	is the number of years between the Ready for Test Date for the relevant Capacity and the date of the removal order rounded up to the next whole year.

5.	ORDER CANCELLATION

5.1	The charge payable pursuant to paragraph 9.4 of Annex A shall be 50% of the applicable connection charge specified from time to time in the Carrier Price List.